# SAMULCO IT Policy 08: Business Continuity & Disaster Recovery

Subject: Business Continuity & Disaster Recovery Policy
 Effectivity Date: _______________
 Issued by: ICT Department
 Revised Date: _______________
 Approved by: Board of Directors
 Last Board Review Date: _______________

## 1. PURPOSE

This policy establishes the framework for ensuring business continuity and disaster recovery capabilities at Sta. Ana Multipurpose Cooperative (SAMULCO). It defines procedures for maintaining critical operations during disruptions, protecting member services, and ensuring rapid recovery from various types of disasters or incidents.

## 2. SCOPE

This policy applies to:

- All SAMULCO business operations and processes

- Critical IT systems and infrastructure

- Data and information assets

- Personnel and facilities

- Third-party service providers and vendors

- Member services and operations

- Regulatory compliance requirements

## 3. BUSINESS CONTINUITY FRAMEWORK

### 3.1 Business Continuity Objectives

#### 3.1.1 Primary Objectives

Service Continuity:

- Maintain critical member services during disruptions

- Minimize downtime and service interruptions

- Ensure regulatory compliance during emergencies

- Protect cooperative reputation and member trust

- Maintain financial stability and operations

Recovery Goals:

- Recovery Time Objective (RTO): Maximum acceptable downtime is 30 minutes.

- Recovery Point Objective (RPO): Maximum acceptable data loss is 2 hours worth of data from the last backup

- Maximum Tolerable Downtime (MTD): Service interruptions must not more than 15 minutes

- Work Recovery Time (WRT): Recovery time must be not more than 45 minutes

#### 3.1.2 Business Impact Analysis

Critical Business Functions:

- Member Account Services: Deposits, withdrawals, account inquiries

- Loan Processing: Loan applications, approvals, disbursements, payments

- Payment Processing: Electronic payments, remittances, fund transfers

- Cash Management: Vault operations, ATM services, cash balancing

- Regulatory Reporting: Compliance submissions, audit support

Impact Assessment Criteria:

- Financial Impact: Revenue loss, additional costs, penalties

- Operational Impact: Service disruption, productivity loss, resource requirements

- Regulatory Impact: Compliance violations, reporting delays, regulatory actions

- Reputational Impact: Member satisfaction, public perception, media coverage

- Strategic Impact: Long-term goals, competitive position, growth plans

### 3.2 Risk Assessment and Mitigation

#### 3.2.1 Threat Identification

Natural Disasters:

- Earthquakes and geological events

- Typhoons and severe weather conditions

- Flooding and water damage

- Fire and explosion incidents

- Power outages and utility failures

Technology-Related Threats:

- Cyber attacks and security breaches

- Hardware failures and system crashes

- Software bugs and application failures

- Network outages and connectivity issues

- Data corruption and loss incidents

Human-Related Threats:

- Key personnel unavailability or loss

- Labor strikes and work stoppages

- Human error and operational mistakes

- Sabotage and malicious activities

- Pandemic and health emergencies

#### 3.2.2 Risk Mitigation Strategies

Preventive Measures:

- Redundant systems and infrastructure

- Regular backup and data protection procedures

- Physical security controls and access restrictions

- Staff cross-training and knowledge transfer

- Vendor diversification and alternative suppliers

Detective Measures:

- 24/7 monitoring and alerting systems

- Regular testing and validation procedures

- Environmental monitoring and sensors

- Performance monitoring and capacity planning

- Security monitoring and threat detection

Corrective Measures:

- Incident response and escalation procedures

- Alternative processing arrangements

- Emergency communication systems

- Recovery and restoration procedures

- Lessons learned and process improvement

## 4. BACKUP POLICY AND PROCEDURES

### 4.1 Data Backup Strategy

#### 4.1.1 Backup Architecture

Backup Infrastructure:

- Primary Backup System: On-site backup appliances with deduplication

- Secondary Backup System: Off-site cloud-based backup services

- Archive Storage: Long-term retention using tape and cloud storage

- Disaster Recovery Site: Geographically separated recovery facility

- Mobile Backup Units: Portable backup solutions for emergency use

Backup Network:

- Dedicated backup network separate from production

- High-speed connections for efficient data transfer

- Encrypted transmission channels for data protection

- Network redundancy and failover capabilities

- Bandwidth management and prioritization

#### 4.1.2 Backup Classification and Schedules

Critical Systems (RTO: 4 hours, RPO: 1 hour):

- IACCS2013 Core Banking System: Real-time replication + hourly incremental

- Member Database: Continuous replication + hourly snapshots

- Financial Transaction Systems: Real-time journaling + hourly backup

- Payment Processing Systems: Synchronous replication + hourly backup

Important Systems (RTO: 24 hours, RPO: 4 hours):

- Email and Communication Systems: 4-hourly incremental backup

- Document Management Systems: Daily incremental backup

- HR and Payroll Systems: Daily full backup

- Branch Management Systems: Daily incremental backup

Standard Systems (RTO: 72 hours, RPO: 24 hours):

- Reporting and Analytics Systems: Daily backup

- Training and Development Systems: Weekly backup

- Marketing and CRM Systems: Weekly backup

- Asset Management Systems: Weekly backup

### 4.2 Backup Procedures and Validation

#### 4.2.1 Backup Execution

Automated Backup Procedures:

- Scheduled backup jobs with automatic execution

- Pre-backup validation and system health checks

- Progress monitoring and error detection

- Completion verification and reporting

- Automatic retry mechanisms for failed backups

Manual Backup Procedures:

- Emergency backup procedures for critical situations

- Special event backups before major changes

- Ad-hoc backups for specific data requirements

- Documentation and approval for manual backups

- Verification and cataloging of manual backups

#### 4.2.2 Backup Testing and Validation

Regular Testing Schedule:

- Daily: Automated backup completion verification

- Weekly: Sample file restoration testing

- Monthly: Full system restoration testing

- Quarterly: Disaster recovery scenario testing

- Annually: Complete backup and recovery validation

Testing Procedures:

- Test Planning: Define test scope, objectives, and success criteria

- Test Environment: Isolated environment for restoration testing

- Data Restoration: Restore selected data sets from backup media

- Validation Testing: Verify data integrity and system functionality

- Documentation: Record test results and any issues identified

- Remediation: Address any problems discovered during testing

- Reporting: Communicate test results to management and stakeholders

### 4.3 Storage Locations and Security

#### 4.3.1 On-Site Storage

Primary Backup Storage:

- Secure server room with environmental controls

- Fire suppression and security monitoring systems

- Access controls and audit logging

- Regular maintenance and monitoring

- Inventory management and media rotation

Backup Media Management:

- Standardized labeling and cataloging system

- Retention schedule management and disposal

- Media integrity testing and replacement

- Secure handling and transportation procedures

- Chain of custody documentation

#### 4.3.2 Off-Site Storage

Geographic Distribution:

- Local Off-Site: Within Davao City for quick access

- Regional Off-Site: Outside Davao City for disaster protection

- Cloud Storage: Encrypted cloud backup services

- Vendor Facilities: Professional data storage services

- Safety Deposit: Bank vault storage for critical archives

Transportation Security:

- Secure courier services for media transport

- Encrypted containers and tamper-evident seals

- Chain of custody documentation

- Insurance coverage for data in transit

- Emergency transportation procedures

## 5. DISASTER RECOVERY PLAN

### 5.1 Disaster Recovery Strategy

#### 5.1.1 Recovery Site Options

Primary Recovery Site:

- Hot site with fully configured systems and data

- Real-time data replication and synchronization

- Immediate failover capability

- Full operational capacity within 4 hours

- Located 50+ kilometers from primary site

Secondary Recovery Sites:

- Warm Site: Pre-configured hardware with periodic data updates

- Cold Site: Basic infrastructure requiring system installation

- Mobile Recovery: Portable data center units for emergency use

- Cloud Recovery: Virtual infrastructure in cloud environment

- Partner Sites: Reciprocal agreements with other cooperatives

#### 5.1.2 Recovery Strategies by System Type

Mission-Critical Systems:

- Strategy: Active-active configuration with automatic failover

- RTO: 4 hours maximum downtime

- RPO: 1 hour maximum data loss

- Implementation: Real-time replication and hot standby systems

- Testing: Monthly failover testing and validation

Business-Important Systems:

- Strategy: Active-passive with manual failover

- RTO: 24 hours maximum downtime

- RPO: 4 hours maximum data loss

- Implementation: Near real-time replication and warm standby

- Testing: Quarterly failover testing and validation

Standard Systems:

- Strategy: Backup and restore with alternate processing

- RTO: 72 hours maximum downtime

- RPO: 24 hours maximum data loss

- Implementation: Daily backups with manual restoration

- Testing: Semi-annual recovery testing and validation

### 5.2 Recovery Procedures

#### 5.2.1 Disaster Declaration and Activation

Disaster Classification Levels:

- Level 1 (Minor): Localized incident with minimal impact

- Level 2 (Major): Significant incident affecting multiple systems

- Level 3 (Critical): Major disaster requiring full DR activation

- Level 4 (Catastrophic): Extensive disaster affecting all operations

Activation Triggers:

- Primary data center unavailability exceeding 2 hours

- Critical system failure affecting member services

- Security incident requiring system isolation

- Natural disaster or emergency affecting facilities

- Regulatory requirement for operational continuity

#### 5.2.2 Recovery Team Organization

Disaster Recovery Team Structure:

- Incident Commander: Overall coordination and decision-making authority

- Technical Recovery Team: IT systems restoration and technical support

- Business Recovery Team: Business process restoration and coordination

- Communications Team: Internal and external communication management

- Logistics Team: Resource coordination and administrative support

Team Responsibilities:

- Incident Commander: Strategic decisions, resource allocation, external liaison

- Technical Team: System recovery, data restoration, infrastructure repair

- Business Team: Business process continuity, user support, workaround procedures

- Communications: Stakeholder notification, media relations, status updates

- Logistics: Personnel coordination, equipment procurement, facility management

#### 5.2.3 Recovery Execution Process

Phase 1: Assessment and Stabilization (0-2 hours)

- Incident Assessment: Evaluate scope and impact of disaster

- Safety Verification: Ensure personnel safety and security

- Team Activation: Notify and assemble recovery team members

- Initial Response: Implement immediate stabilization measures

- Communication: Notify stakeholders and initiate communication plan

Phase 2: Critical System Recovery (2-24 hours)

- Priority Assessment: Identify critical systems for immediate recovery

- Recovery Site Activation: Prepare and configure recovery infrastructure

- Data Recovery: Restore critical data and validate integrity

- System Testing: Verify system functionality and performance

- Service Restoration: Resume critical member services and operations

Phase 3: Full System Recovery (24-72 hours)

- Remaining Systems: Recover non-critical systems and applications

- Data Synchronization: Update and synchronize all data repositories

- Functional Testing: Comprehensive testing of all systems and processes

- User Training: Brief staff on any temporary procedures or changes

- Operational Handover: Transfer operations from recovery to normal procedures

Phase 4: Return to Normal Operations (Variable Timeline)

- Primary Site Assessment: Evaluate primary facility and infrastructure

- Repair and Restoration: Complete repairs and system reinstallation

- Data Migration: Migrate data back to primary systems

- Cutover Planning: Plan and execute return to primary operations

- Post-Incident Review: Conduct lessons learned and process improvement

### 5.3 Alternative Processing Arrangements

#### 5.3.1 Manual Processing Procedures

Critical Transaction Processing:

- Manual transaction recording and processing forms

- Cash handling and vault management procedures

- Member service delivery with paper-based systems

- Phone-based customer service and support

- Manual reconciliation and balancing procedures

Documentation Requirements:

- Standardized forms for all transaction types

- Sequential numbering and control procedures

- Dual authorization and verification requirements

- Secure storage and handling of manual records

- Batch processing for later system entry

#### 5.3.2 Third-Party Processing Arrangements

Correspondent Banking:

- Agreements with other banks for payment processing

- ATM and electronic payment service arrangements

- Check clearing and settlement alternatives

- Wire transfer and remittance service agreements

- Credit and debit card processing alternatives

Service Bureau Arrangements:

- Shared processing facilities with other cooperatives

- Cloud-based processing service agreements

- Outsourced data processing and storage services

- Professional disaster recovery service providers

- Mobile banking and online service alternatives

## 6. BUSINESS CONTINUITY PLANNING

### 6.1 Operational Continuity

#### 6.1.1 Staff and Resource Management

Personnel Arrangements:

- Key Personnel Identification: Critical staff for essential operations

- Succession Planning: Backup personnel for key positions

- Cross-Training Programs: Multi-skilled staff for operational flexibility

- Remote Work Capabilities: Work-from-home arrangements and technology

- Emergency Staffing: On-call personnel and emergency contact procedures

Resource Management:

- Essential Equipment: Critical hardware and communication devices

- Supply Chain: Alternative suppliers and expedited procurement

- Transportation: Employee transportation during emergencies

- Facilities: Alternative work locations and temporary offices

- Financial Resources: Emergency funding and expense management

#### 6.1.2 Communication Systems

Internal Communications:

- Emergency Notification: Mass notification system for all staff

- Command Center: Central coordination and communication hub

- Mobile Communications: Satellite phones and mobile hotspots

- Backup Networks: Alternative internet and phone services

- Status Updates: Regular communication of recovery progress

External Communications:

- Member Notifications: Multi-channel member communication system

- Regulatory Reporting: Emergency reporting and compliance procedures

- Media Relations: Public relations and crisis communication plan

- Vendor Coordination: Supplier and service provider notification

- Partner Communication: Correspondent and business partner updates

### 6.2 Service Delivery Continuity

#### 6.2.1 Member Services

Essential Services Priority:

- Account Access: Balance inquiries and transaction history

- Cash Services: Withdrawals and deposits with daily limits

- Payment Services: Bill payments and fund transfers

- Loan Services: Payment processing and balance inquiries

- Emergency Services: Financial assistance and member support

Service Delivery Channels:

- Branch Operations: Reduced hours with essential services

- Phone Banking: Extended call center hours and support

- Online Banking: Backup systems and mobile applications

- ATM Services: Network partnerships and cash management

- Agent Banking: Community-based service delivery points

#### 6.2.2 Regulatory Compliance

Compliance Priorities:

- BSP Reporting: Critical regulatory submissions and deadlines

- Cash Management: Vault operations and cash position reporting

- Member Protection: Deposit insurance and member rights

- AML Compliance: Anti-money laundering monitoring and reporting

- Data Protection: Privacy and data security compliance

Emergency Compliance Procedures:

- Alternative reporting methods and procedures

- Extended deadlines and regulatory communication

- Manual compliance monitoring and documentation

- Emergency audit and examination support

- Regulatory liaison and coordination

## 7. TESTING AND DRILLS

### 7.1 Testing Framework

#### 7.1.1 Testing Objectives

Validation Goals:

- Verify recovery procedures and system functionality

- Test personnel response and coordination

- Validate communication systems and procedures

- Assess recovery time and performance objectives

- Identify gaps and improvement opportunities

Testing Types:

- Component Testing: Individual system and process testing

- Integration Testing: End-to-end process and system coordination

- Functional Testing: Business process and service delivery validation

- Stress Testing: Performance under emergency conditions

- Full-Scale Exercises: Comprehensive disaster simulation

#### 7.1.2 Testing Schedule

Regular Testing Calendar:

- Monthly: Component testing and system validation

- Quarterly: Integration testing and process validation

- Semi-Annually: Functional testing and service delivery validation

- Annually: Full-scale disaster recovery exercise

- Ad-hoc: Testing after major system changes or incidents

Testing Documentation:

- Test plan development and approval

- Step-by-step testing procedures and checklists

- Test execution logs and result recording

- Issue identification and tracking

- Remediation planning and implementation

- Lessons learned documentation and sharing

### 7.2 Drill Execution and Evaluation

#### 7.2.1 Drill Types and Scenarios

Tabletop Exercises:

- Discussion-based scenario review and planning

- Team coordination and decision-making practice

- Policy and procedure validation

- Communication and escalation testing

- Risk assessment and mitigation planning

Functional Exercises:

- Simulated emergency response and coordination

- Actual system and process execution

- Real-time communication and coordination

- Performance measurement and evaluation

- Resource deployment and management

Full-Scale Exercises:

- Complete disaster scenario simulation

- All systems and processes activation

- Multi-site coordination and communication

- External stakeholder involvement

- Comprehensive performance evaluation

#### 7.2.2 Exercise Evaluation

Performance Metrics:

- Response Time: Speed of team activation and initial response

- Recovery Time: Actual vs. target recovery time objectives

- Communication Effectiveness: Clarity and timeliness of communications

- Coordination Quality: Team coordination and decision-making effectiveness

- System Performance: Technical system recovery and functionality

Evaluation Process:

- Real-Time Monitoring: Observer assessment during exercise execution

- Performance Measurement: Quantitative metrics collection and analysis

- Participant Feedback: Debrief sessions with all exercise participants

- Stakeholder Input: External observer and stakeholder feedback

- Gap Analysis: Identification of performance gaps and issues

- Improvement Planning: Development of corrective action plans

- Plan Updates: Revision of procedures based on lessons learned

### 7.3 Continuous Improvement

#### 7.3.1 Lessons Learned Program

Learning Objectives:

- Capture and document exercise insights and improvements

- Share knowledge across the organization and teams

- Continuously improve plans, procedures, and capabilities

- Build organizational resilience and preparedness

- Enhance team performance and coordination

Knowledge Management:

- Centralized repository of lessons learned and best practices

- Regular sharing sessions and training updates

- Integration of lessons learned into training programs

- Documentation of process improvements and changes

- Performance trend analysis and benchmarking

#### 7.3.2 Plan Maintenance and Updates

Regular Review Process:

- Quarterly: Plan review and minor updates

- Annually: Comprehensive plan review and major updates

- Post-Incident: Updates based on actual incident experience

- Post-Exercise: Updates based on drill and exercise results

- Regulatory Changes: Updates to maintain compliance requirements

Change Management:

- Version control and document management procedures

- Approval process for plan changes and updates

- Distribution of updated plans to all stakeholders

- Training and communication of plan changes

- Archive management of previous plan versions

## 8. CRISIS COMMUNICATION

### 8.1 Communication Strategy

#### 8.1.1 Stakeholder Identification

Internal Stakeholders:

- Board of Directors: Governance oversight and strategic decisions

- Management Team: Operational coordination and resource allocation

- Employees: Operational staff and support personnel

- Branch Staff: Front-line service delivery personnel

- IT Team: Technical recovery and system support

External Stakeholders:

- Members: Account holders and loan borrowers

- Regulatory Authorities: BSP, CDA, NPC, and other agencies

- Media: Press, television, radio, and online media

- Business Partners: Correspondents, vendors, and service providers

- Community: Local government and community organizations

#### 8.1.2 Communication Objectives

Primary Goals:

- Maintain stakeholder confidence and trust

- Provide accurate and timely information updates

- Minimize speculation and misinformation

- Demonstrate control and professional response

- Protect cooperative reputation and brand

Message Priorities:

- Safety and Security: Personnel and member safety confirmation

- Service Status: Current service availability and limitations

- Recovery Progress: Steps being taken and timeline updates

- Alternative Options: Temporary service arrangements and alternatives

- Long-term Plans: Recovery completion and return to normal operations

### 8.2 Communication Procedures

#### 8.2.1 Crisis Communication Team

Team Structure:

- Crisis Communication Leader: Senior executive with authority

- Public Relations Manager: Media relations and external communication

- Internal Communications Coordinator: Employee and internal stakeholder communication

- Technical Spokesperson: IT and technical issue communication

- Legal Counsel: Legal review and regulatory communication coordination

Responsibilities:

- Leader: Overall communication strategy and key spokesperson

- PR Manager: Media relations, press releases, and external messaging

- Internal Coordinator: Employee updates, internal notifications, and coordination

- Technical Spokesperson: Technical explanations and system status updates

- Legal Counsel: Regulatory notifications, legal compliance, and message review

#### 8.2.2 Communication Channels and Methods

Internal Communication:

- Emergency Notification System: Mass notification to all employees

- Intranet and Email: Detailed updates and information sharing

- Management Meetings: Leadership coordination and decision-making

- Town Hall Sessions: All-hands meetings and Q&A sessions

- Department Briefings: Specific team updates and coordination

External Communication:

- Website and Social Media: Public updates and information sharing

- Press Releases: Formal media communication and statements

- Direct Member Communication: Letters, emails, and phone calls

- Regulatory Notifications: Formal reporting to authorities

- Industry Communication: Cooperative network and association updates

### 8.3 Media Relations and Public Communication

#### 8.3.1 Media Strategy

Media Relations Approach:

- Proactive communication to prevent speculation

- Transparency balanced with confidentiality requirements

- Consistent messaging across all communication channels

- Regular updates to maintain information currency

- Professional and confident tone in all communications

Key Messages:

- Commitment to member service and protection

- Professional response and recovery capabilities

- Cooperation with regulatory authorities

- Investment in resilience and preparedness

- Strength and stability of the cooperative

#### 8.3.2 Public Information Management

Information Control:

- Designated spokespersons for all external communication

- Message approval and review procedures

- Fact-checking and accuracy verification

- Coordination with legal and regulatory requirements

- Monitoring of public information and correction of misinformation

Social Media Management:

- Active monitoring of social media channels and mentions

- Responsive communication to member inquiries and concerns

- Accurate information sharing and rumor correction

- Professional tone and helpful response approach

- Integration with overall communication strategy

## 9. REGULATORY COMPLIANCE AND REPORTING

### 9.1 Regulatory Requirements

#### 9.1.1 BSP Compliance Requirements

Business Continuity Reporting:

- Annual business continuity plan submission and updates

- Incident reporting within specified timeframes

- Recovery testing results and compliance documentation

- Risk assessment updates and mitigation strategies

- Regulatory examination support and documentation

Operational Risk Management:

- Integration with operational risk management framework

- Business impact analysis and risk assessment documentation

- Control effectiveness testing and validation

- Incident tracking and root cause analysis

- Continuous improvement and corrective action planning

#### 9.1.2 Other Regulatory Requirements

CDA Compliance:

- Cooperative operational continuity requirements

- Member service protection and continuity

- Financial stability and risk management

- Governance and oversight requirements

- Transparency and member communication

Data Privacy Compliance:

- Personal data protection during emergencies

- Privacy impact assessment for recovery procedures

- Data breach notification requirements

- Member rights protection and communication

- Cross-border data transfer compliance

### 9.2 Emergency Reporting Procedures

#### 9.2.1 Incident Notification

Immediate Reporting (Within 24 Hours):

- Major system outages affecting member services

- Security incidents involving data or systems

- Natural disasters affecting operations

- Service disruptions exceeding normal parameters

- Regulatory compliance issues or violations

Detailed Reporting (Within 72 Hours):

- Comprehensive incident analysis and impact assessment

- Root cause analysis and contributing factors

- Recovery actions taken and timeline

- Lessons learned and preventive measures

- Regulatory compliance status and actions

#### 9.2.2 Ongoing Reporting

Progress Updates:

- Daily status reports during major incidents

- Weekly recovery progress reports

- Milestone achievement notifications

- Significant issue escalation reports

- Return to normal operations confirmation

Post-Incident Reporting:

- Final incident report and analysis

- Recovery effectiveness evaluation

- Business continuity plan updates

- Process improvements and lessons learned

- Regulatory compliance confirmation

## 10. EFFECTIVE DATE

This policy becomes effective ten (10) days after approval by the Board of Directors and supersedes all previous business continuity and disaster recovery policies.

Document Control:

- Version: 1.0

- Classification: Internal Use

- Distribution: All SAMULCO Personnel

- Review Cycle: Annual

- Next Review Date: _______________

Approval:

Board Chairman
 Date: _______________

Chief Executive Officer
 Date: _______________

Business Continuity Officer
 Date: _______________

ICT Manager
 Date: _______________